## Slide 1
Engineering Efficiency with AI Pair Programming
A Case Study of BzHub — One Product Owner, One Claude
AUTHOR
sunder-vasudevan
DATE
March 2026
VERSION
1.0
CLASSIFICATION
Technical Peers
© 2026 sunder-vasudevan. All rights reserved.

## Slide 2
01 CONTEXT
The Challenge: Building a Full Product Alone Is Hard
TRADITIONAL SOLO DEVELOPER
▸ Context-switches kill momentum
▸ Full-stack gaps slow delivery
▸ Documentation is always last
▸ Architecture decisions made alone
▸ Cognitive fatigue limits sprint length
▸ Hiring a team = 3–6 month delay + cost
THE QUESTION THIS STUDY ANSWERS
Can one Product Owner working with Claude as a full-session AI pair-programmer match the output of a traditional 3-person startup development team — in velocity, scope, and quality?
SPOILER
Yes — with a 2–3x velocity multiplier confirmed by both git data and the Product Owner's self-assessment.
BzHub Efficiency Case Study | March 2026 | Confidential

## Slide 3
02 THE EXPERIMENT
BzHub: A Real Product, Built in 31 Days
31
Calendar days
~10
Active coding days
52
Total commits
9
Production releases
8
Live modules
~12,600
Net new LOC
ARCHITECTURE EVOLUTION
v1.0 Feb 10
Desktop App Tkinter / Python
→
v2.0 Feb 18
Web + API Next.js + FastAPI + SQLite
→
v4.0 Mar 10
Cloud SaaS Next.js + Supabase + Vercel
Each migration was deliberate, documented, and completed in a single sprint without breaking the deployed state.
BzHub Efficiency Case Study | March 2026 | Confidential

## Slide 4
03 SCOPE
8 Live Modules. Full Stack. Cloud-Deployed.
DASHBOARD
KPI cards, trend chart, fast/slow movers analytics
OPERATIONS
Inventory, POS, Bills, Suppliers, Purchase Orders
HR
Employees, Payroll, Goals, Appraisals, Skills, Leave
CRM
Contacts, Leads, Kanban pipeline, lead scoring
REPORTS
Sales Report, Top Sellers chart, Inventory Report
SETTINGS
Company info, currency selector
HELP
In-app user guide for all modules
EMPLOYEE SELF-SERVICE
My Goals, My Appraisals, My Leave, My Skills
BzHub Efficiency Case Study | March 2026 | Confidential

## Slide 5
04 VELOCITY
The 48-Hour Sprint: 5 Releases, ~4,400 Lines
Release
Feature
LOC Added
v4.1.x
Cloud deployment + mobile responsive
~495
v4.2.0
Reports page + Supplier management
699
v4.3.0
Goals, Appraisals, Skills Matrix
1,302
v4.4.0
3 Approval workflows + DB schema
1,209
v4.5.0
Employee Self-Service Portal
667
TOTAL
5 releases · 6 cross-layer features
~4,372
IN 48 HOURS
5
production releases
shipped to cloud
For a 3-person team, this block of work would realistically require 1–2 two-week sprints (3–4 calendar weeks), including sprint planning, async coordination, code review cycles, and deployment handoffs.
BzHub Efficiency Case Study | March 2026 | Confidential

## Slide 6
05 COMPARISON
1 Product Owner + Claude vs. 3-Person Team
Dimension
1 PO + Claude (31 days)
3-Person Team (31 days est.)
Major releases shipped
9 (v1.0 → v4.5.0)
3–5 (1–2 per 2-week sprint)
Architecture migrations
3 full paradigm shifts
Likely 1 (dedicated project)
Live modules delivered
8
4–6
Documentation
Per-feature (project rule)
Varies — often deferred
Deployment pipeline
Fully automated (Vercel CI)
2–5 days setup for a team
Handoff overhead
Zero
15–25% of sprint capacity
* 3-person team estimates based on conventional startup sprint norms, not empirical benchmarks.
Key finding: One Product Owner + Claude approximates the feature throughput of a 3-person startup team. The velocity multiplier is 2–3x, confirmed by both git-derived data and the Product Owner's own assessment.
BzHub Efficiency Case Study | March 2026 | Confidential

## Slide 7
06 MECHANISM
Where the Gains Come From: 4 Structural Advantages
1
Zero Handoff Overhead
Full-stack features are conceived, designed, and implemented in a single session. No PRs, Slack threads, or standup latency.
2
Persistent Cross-Session Context
Structured NOTES.md + memory files preserve full project state. Claude resumes with context a new hire would take 1–2 weeks to acquire.
3
On-Demand Full-Stack Competency
Competent first-draft implementations across Next.js, Supabase, Recharts, and Tailwind — eliminating the "look this up for 45 minutes" tax.
4
Documentation as a Side-Effect
Release notes, help page, and memory files updated after every feature — a discipline that is rare solo and hard to sustain in teams under pressure.
BzHub Efficiency Case Study | March 2026 | Confidential

## Slide 8
07 QUALITY
Speed Did Not Come at the Cost of Quality
QUALITY SIGNALS IN THE GIT HISTORY
▸ Each architecture migration preceded by a documented decision commit
▸ Every migration left codebase in stable, deployed state before the next began
▸ Known technical debt explicitly logged — not hidden — with a resolution plan
▸ Per-feature documentation enforced as a hard project rule (5-step checklist)
▸ Intentional debt (hardcoded auth, open RLS) acknowledged with planned fix dates
INTENTIONAL DEBT — TRACKED, NOT HIDDEN
Known Gap
Planned Fix
Hardcoded auth (admin/admin123)
FEAT-036: Supabase Auth (Phase 3)
Open RLS policies (no user filter)
Tightens when auth ships
No organization_id on tables
FEAT-037: Multi-Tenancy (Phase 3)
"This reflects the discipline of an experienced Product Owner, not the output of unchecked code generation. Architecture was never sacrificed for speed."
BzHub Efficiency Case Study | March 2026 | Confidential

## Slide 9
08 CONCLUSION
The Verdict
One Product Owner + Claude ≈ 3-Person Startup Dev Team
Velocity multiplier: 2–3x. Confirmed by git-derived data across 9 releases, 3 architecture migrations, and 8 live modules — delivered in 31 calendar days.
Zero handoff latency
Persistent cross-session context
On-demand full-stack competency
Documentation as a side-effect
The gains are structural — not simply "Claude writes code faster."
© 2026 sunder-vasudevan. All rights reserved.

## Slide 10
09 RECOMMENDATIONS
How to Apply This Model to Your Team
1
Invest in context management
A live NOTES.md session-start document eliminates the 15–30 min catch-up cost at the start of every AI session. This is the single highest-leverage practice.
2
Treat Claude as a full-session collaborator
Piecemeal queries do not capture the compounding gains. Sustained sessions where Claude holds architectural context are where the multiplier lives.
3
Keep the Product Owner in the architecture seat
Define what to build and why before asking Claude to help build it. Product direction and quality gate remain the human's responsibility.
4
Use the multiplier effect, not the replacement effect
"One PO + Claude can reach a place that previously required a team." The Product Owner's judgment is still the rate limiter for quality.
BzHub Efficiency Case Study | March 2026 | Confidential